VousFin Forecasting → Smart Accountant: Detailed Implementation Plan

# 1. Goal & Principles

Goal. Make VousFin's forecasting genuinely accurate and trustworthy, then grow

it into an intelligent accountant that can largely replace a human bookkeeper for

a small business.

The accuracy principle (non-negotiable). We never *claim* a fixed accuracy.

We measure it per business, attach a confidence score to every forecast,

show a number only when we're confident, and otherwise widen the range or ask for

more data. "≥80% accurate" is a *target we prove*, defined as: at a 1–3 month

horizon, the actual lands inside the predicted range ≥80% of the time (interval

coverage) and typical error (MAPE) ≤ ~20%.

Engineering principles. Every step is (1) shippable on its own, (2)

backward-compatible, (3) tenant-isolated (never mix businesses' data), (4)

leakage-free (never use the future to predict the past), (5) tested, and (6)

committed + pushed.

# 2. Where we are today (foundation already built)

- 10-source feature store + feature-engineering framework (lags, rolling stats, EWMA, Fourier, mutual information, PCA).

- A 6-model ensemble (seasonal-naive, drift, Holt-Winters, ETS, AR, ElasticNet) with conformal confidence ranges.

- Walk-forward backtesting + a baseline gate (never serve a model worse than naive), a stored accuracy record (predicted vs realized), auto-retraining, and drift detection.

- 6 domain forecasts (cash-flow/liquidity stress, debt exposure, AR payment behavior, inventory demand, profitability, macro sensitivity).

- Explainability (why a forecast says what it does) + what-if scenarios.

The gap: make accuracy *visible & provable* (Stage A) → *push it up* (Stage B)

→ add the *accountant experience* (Stage C) → *package & scale* (Stage D).

# 3. STAGE A — Make accuracy real & visible *(trust first)*

## Step A1 — Accuracy & Confidence service

Objective. One service that, for a business + metric, returns a measured

accuracy %, a 0–100 confidence score, the data-sufficiency state, and an honest

"insufficient data" verdict.

Build.

- `services/forecasting/accuracyScore.service.js`

- `score(businessId, target)`:

1. Read realized accuracy from `ForecastAccuracy` (MAPE, interval coverage) over the last K forecasts.

2. Read the latest backtest from `ModelRegistry` (MASE, sMAPE).

3. Compute accuracyPct = `100 − clamp(MAPE, 0, 100)` (or coverage-based), confidence = blend of {data sufficiency, backtest skill vs baseline, interval coverage, anomaly penalty}.

4. Return `{ accuracyPct, confidence, label: High/Medium/Low/Insufficient, basis: "last N months", coverage, mape }`.

- API: `GET /forecast-registry/accuracy-score?target=` (controller method + route).

Data used. `ForecastAccuracy`, `ModelRegistry`, anomaly risk (all already exist).

Acceptance criteria.

- Returns a number only when ≥3 realized data points OR a valid backtest exists; else `label:"Insufficient"` with a clear message.

- Confidence drops with: little data, high volatility, poor coverage, open fraud anomalies.

- Deterministic for the same inputs.

Tests. Unit tests (mocked stores): high-coverage→High; thin data→Insufficient; volatile→lower confidence. Effort: S. Depends on: existing F3/F5 stores.

## Step A2 — Backfill accuracy from history

Objective. Make confidence real from day one by computing realized accuracy

for existing businesses.

Build.

- `migrations/backfill_forecast_accuracy.js` — for each business, run the

walk-forward backtest on its live series and write the implied accuracy points

so `accuracyScore` has data immediately. Idempotent + re-runnable. npm script

`migrate:backfill-accuracy`.

Acceptance criteria. After running, every business with ≥6 months of data has

a non-empty accuracy record; the job is safe to re-run and never writes to the ledger.

Tests. Dry-run on mocked data. Effort: S. Depends on: A1, backtest harness.

## Step A3 — The Forecast Card (frontend)

Objective. One clean screen a business owner trusts: the prediction, the

range, the confidence badge, the measured accuracy, and the top reasons.

Build.

- `services/forecastInsights.service.js` (frontend) + `useForecastCard` hook combining: ensemble forecast (`/forecast-registry/ensemble`), accuracy score (A1), and explanation (`/forecast-registry/explain`).

- `components/forecasting/ForecastCard.jsx`:

- Headline: "Next month revenue: ₨X (range ₨low–₨high)".

- Confidence badge (High/Medium/Low) + "Based on your last N months, forecasts have been ~Y% accurate."

- Top 2–3 drivers (plain English, from `explain`).

- Honest empty state when Insufficient.

- Wire into the existing forecast page (additive, behind the existing route).

Acceptance criteria. Shows a confident card for data-rich businesses; a

clear "add more transactions to unlock forecasting" for thin ones; never shows a

fake precise number. Lint clean, build passes.

Tests. Component renders all states; hook integration. Effort: M.

Stage A definition of done: a business owner can open one screen and see a

forecast, its range, how confident we are, and how accurate we've been — all

measured, never asserted.

# 4. STAGE B — Push measured accuracy up *(the levers)*

## Step B1 — Hierarchical (by-stream) forecasting + reconciliation

Objective. Forecast revenue/expenses by category/stream and reconcile to the

total — more accurate and more useful.

Build.

- `services/forecasting/hierarchical.service.js`: forecast each stream (top accounts/categories) with the ensemble, then reconcile (bottom-up or MinT-style proportional) so parts sum to the total.

- API: `GET /forecast-registry/hierarchical?target=`.

Acceptance criteria. Stream forecasts sum to the total; backtest MASE of the

reconciled total ≤ the direct total forecast on most businesses. Tests.

Reconciliation sums correctly; improves or matches a synthetic series. Effort: M.

## Step B2 — Calendar & seasonality regressors

Objective. Teach the models about holidays, payroll cycles, month-end effects.

Build. Extend the feature framework: a holiday/region calendar + payroll-phase

flags + the existing Fourier terms, fed into the ML members. Acceptance: measured

accuracy improves on businesses with clear seasonality; leakage tests still pass.

Effort: M.

## Step B3 — Global / transfer model *(biggest accuracy lever)*

Objective. Train one privacy-safe model across many de-identified, normalized

business series so a new or thin business gets a strong forecast immediately.

Build.

- Python worker model (DeepAR/MFLES-style global model) trained on aggregated,

de-identified, scaled series (no raw cross-tenant data is ever exposed).

- Node calls it via the existing inference client (timeout + circuit breaker);

result ensembles with local models and goes through the baseline gate.

- Opt-in per tenant; a hard tenant guard at the serving boundary.

Acceptance. Cold-start businesses (1–3 months) get a materially better,

honest forecast than local-only; isolation proven (no tenant can see another's data).

Effort: L (needs the Python worker running).

## Step B4 — Foundation-model option (zero-shot)

Objective. A good forecast on day one with no training.

Build. Integrate a time-series foundation model (TimeGPT/Chronos) in the

Python worker as an additional ensemble member; gate + weight it by backtest skill

like any model. Acceptance. New businesses see a sensible forecast immediately;

it only wins weight when it actually beats the others. Effort: L (worker + API key/model).

Stage B definition of done: measured accuracy is higher and confident sooner,

especially for new/small businesses.

# 5. STAGE C — The Smart Accountant *(replace-the-accountant features)*

## Step C1 — Cash-flow & runway radar

Productize the liquidity-stress model into "you'll dip below safe cash around

March (confidence 78%) — driven by X; here's what to do." Push alert + screen.

Build: `runwayRadar.service.js` (current cash + cash-flow forecast + threshold

+ Monte-Carlo ruin probability, all already built) → alert records + digest.

Acceptance: flags real cash risks with a confidence and a recommendation. Effort: M.

## Step C2 — Proactive insights & alerts

Weekly plain-English digest + push alerts: spending spikes, late-payer risk

(survival model), margin erosion, tax to set aside, unusual transactions

(anomaly engine). Build: `insightsEngine.service.js` aggregating existing

signals into ranked, human-readable insights + a digest job. Effort: M.

## Step C3 — AI copilot (grounded)

A chat copilot that answers "can I afford to hire?" / "why did profit drop?" using

the business's real ledger + forecasts. The forecasting, anomaly, AR/AP and

reporting modules become tools the copilot calls; answers cite the actual

numbers (retrieval-augmented, never hallucinated). Build: `copilot.service.js`

(LLM + tool-calling over existing services) + chat UI. Acceptance: answers are

grounded in real data, show their working, and refuse when data is missing.

Effort: L.

## Step C4 — Bookkeeping assists

Auto-categorize transactions, suggest reconciliations, queue anomalies for review

(some pieces exist). Build: categorization model + review queue UI. Effort: L.

Stage C definition of done: VousFin proactively tells the owner what's

happening, what's coming, and what to do — like a good accountant would.

# 6. STAGE D — Scale to an industry *(productize)*

- D1. Standalone onboarding & billing — sign up, import data (CSV/bank feed),

instant first forecast (thanks to B3/B4), usage metering + plans.

- D2. Scale infrastructure on demand — enable caching → worker pool →

TimescaleDB → Kubernetes only when metrics cross the tipping points already

documented (latency, data volume, tenant count).

- D3. Trust & benchmarks — publish measured accuracy, keep the durable audit

trail, add SOC2-style controls.

Stage D definition of done: a stranger can sign up, connect data, get an

accurate forecast in minutes, and be billed — at scale, safely.

# 7. Accuracy measurement methodology (how we prove ≥80%)

1. Every served forecast is stored with its inputs + range.

2. As each period elapses, the actual is captured and compared (already automated daily).

3. Per business we track rolling MAPE and interval coverage; the

accuracy % and confidence (A1) are derived from these — *measured, not claimed*.

4. A model can't be shown unless it beats the naive baseline on backtest (the gate).

5. We report the honest number and improve it with Stage B; where a business

genuinely can't reach 80% (too little/irregular data) we say so and widen ranges.

# 8. Testing & validation strategy

- Pure math/services: unit tests (already the norm — 695 passing).

- Leakage tests: assert no feature/backtest uses future data.

- Accuracy regression: backtest MASE/coverage tracked per release.

- Frontend: component state tests + lint + build.

- Each step ships only when its acceptance criteria + tests pass and the full

suite is green (no regressions).

# 9. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Thin data → low accuracy | honest confidence + Insufficient states; global/foundation models for cold-start |
| Cross-tenant leakage (global model) | only de-identified, aggregated, scaled series; serving-boundary tenant guard; opt-in |
| Over-promising 80% | measure & display real numbers; never assert |
| Python worker not available | circuit breaker + in-process fallback (already built) |
| LLM hallucination (copilot) | retrieval-grounded, tool-calling over real data, cite numbers, refuse when unknown |

# 10. Sequencing & milestones

1. M-A (now): A1 + A2 + A3 — accuracy & confidence visible. *(Demoable product.)*

2. M-B1: B1 + B2 — accuracy up via structure + calendar.

3. M-B2: B3 + B4 — global + foundation models (needs Python worker). *(Biggest jump.)*

4. M-C: C1 + C2, then C3 + C4 — the Smart-Accountant experience.

5. M-D: D1–D3 — standalone SaaS + scale.

Recommended start: Stage A (A1 → A2 → A3). Small, high-impact, makes the 80%

goal concrete and provable, and yields a demoable product immediately.